## Slide 1: CMPE 295B Project Status Connected and Autonomous Robotic System Prof Kaikai Liu
Jay Sureshbhai Parsana, jay.parsana@sjsu.edu Saumil Shah, saumil.shah@sjsu.edu Vatsal Makani, vatsalkirit.makani@sjsu.edu Prashant Shushilbhai Gandhi, prashantshushilbhai.gandhi@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 15% complete
Individual Status
  Jay Sureshbhai Parsana (Stereo camera setup and getting depth data with different models): 40% complete
  Saumil Shah (Develop and optimize Deep Learning models on Jetson Nano): 30% complete
  Vatsal Makani(DWM1001 UWB): 70% complete
  Prashant Shushilbhai Gandhi (Drone Assembly): 50% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 20% complete
Individual Status
  Jay Sureshbhai Parsana (Abstract, Introduction, Related work): 25% complete
  Saumil Shah (Related Work) : 25% complete
  Vatsal Makani (Abstract and Introduction): 50% complete
  Prashant Shushilbhai Gandhi (Related work): 25% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  Pixhawk 4 ordered, but shipment not arrived yet.
  Limited Dataset of ariel images for pedestrian and vehicle detection.
Potential project showstoppers
  Breaking of the mechanical parts would cause delay in testing.
  Since the campus area is no fly zone, the testing will be done at the outskirts of the city which would be very inconvenient.
  Compilation of the video pipeline to provide a good frame rates for inference with using deep learning models and image processing.

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  12/19/2019: Meeting with project advisor to discuss about the drone assembly and timeline for executing CMPE 295B
  12/4/2019: Discussion with project advisor regarding the drone datasets, setting up high level architecture and CMPE 295A final documentation review.
Planned meetings with Project Advisor
  02/04/2020: First meeting of this semester; Roadmap for this semester; decide day and timing of meetings for every week.

## Slide 6: Special Needs for Project Expo
Desktop monitor for Demo purpose.